IFAS Wide Area Network

Annual Report 0809

8/17/2009

DRAFT v3

Executive Summary

The focus for this first year was on maintaining service by solving wide spread problems, defining the working model, and discovering and documenting all aspects of work and areas of support. Significant effort was spent on developing the Service Level Objectives (SLO) document that defined the scope, the working model, and the funding model. CNS was in catch-up mode for most of the year. Significant progress was made on underlying issues, and this will enable more project work to be completed in FY0910. IFAS has received greater than expected effort and value from CNS. The IFAS WAN is now being managed in a more professional and consistent manner with fewer groups and better coordination.

Scope

The overall size of the IFAS WAN networks was larger than either IFAS IT or CNS knew when this agreement was being arranged in early 2009. CNS remains committed to covering small amounts of growth within IFAS WAN, and this increase was reasonable and covered under the agreed upon $120,000 per year payment. Compromises were made to insure that all sites could be managed with a maximum 9-year life cycle replacement.

Find begin #, end #, % growth – sites and devices?

Approach

CNS and IFAS IT agreed to a gradual hand off of responsibilities from July 2008 until mid-August. The working model evolved through extensive discussions with IFAS IT and via real world examples. This informed the SLO development. Much time was spent reviewing SLO issues. A request for IFAS Technicians to assist with discovering the extent of the network and devices that required CNS management was sent, but did not go well. It generated too many questions of authority and scope. The SLO is ready for approval from the ITPAC and IFAS VPs, and then the discovery process will begin again to identify the areas of CNS’ responsibility.

Customer feedback was delivered primarily at twice monthly meetings with IFAS IT, but also via ICC meetings and direct contact on ongoing issues. A service provider / customer model was agreed upon. The initial focus was on replacing old routers, but was modified with customer feedback to also cover a few life cycle upgrades for complete sites. Priority setting remains a key point of coordination.

Routine Work

Problem Tickets

James		39

Other CNS	154

Total		193

-get % on success fail based on CNS standards - James

Older T-1 Circuits remain troublesome and will be replaced as quickly as possible. Old routers also cause some problems and limit monitoring and troubleshooting, and they will be replaced as quickly as possible. The rate of problem tickets increased dramatically when automated monitoring was implemented. An extensive, manual audit of tickets will be conducted to help define priorities.

Request Tickets

James		28

Other CNS	29

Total		57

Projects listed below are also listed here as one or more requests.

Summary

IFAS reported that they had handled about 46 tickets in the prior year, and CNS worked on 250. Some issues were underreported in both cases, but CNS is making it a priority to get all routine work listed in tickets. The rate of problem tickets increased significantly when automated monitoring of VPN tunnels began on DATE. Many of these problems are recurring issues with power and/or circuits, and they are usually closed the next morning because they recovered.

Project Work

Transition of Management to CNS

There was a significant amount of initial work to assume functional management of the IFAS WAN networks. The existing router and site level documentation was identified, and found to be very incomplete. Basic levels of communications, roles and methods of work were quickly setup. The SLO was developed including Layer 2 remediation planning (where no managed switch exists in the closet or in someone’s office). Budget priorities, a life cycle replacement strategy, cost model, and vendor selections were completed.

Network Documentation

Good network documentation is one of the keys to professional management:

- Extensive logical diagrams, circuit documentation (see General Circuit Projects below), and network device configurations and inventories were developed. 90% complete.

- Network diagrams are being added to the NS wiki system. 40% complete.

- Wiki page and access policy for IFAS Technicians. In progress.

Migration of FIRN Circuits

The old FIRN network was transitioned this year to a new funding and circuit management model. The migration of these 6 sites were coordinated by CNS:

• Citra (Circuit / Router) Circuit in progress

• Brooksville (Circuit / Router) Router and Secondary Circuit in Progress

• Hastings RDS Barn (Circuit / Router) Complete

• Marianna (Circuit / Router) Router and Secondary Circuit in Progress

• Jay (Circuit / Router) Router and Secondary Circuit in Progress

• Madison CEO (IP Addressing). In progress.

General Circuit Projects

Managing the extensive array of circuit options, providers, and types of use was a major challenge and area of focus:

- Significant initial effort was spent on identifying authentication credentials and circuit passwords and configurations.

- CNS performed a Site Service inquiry and negotiated with carriers in each territory in Florida. CNS reviewed all WAN access technologies and offerings from each provider in each territory.

- CNS collected billing information on most circuits as a baseline to inform circuit upgrade designs and funding decisions. IFAS IT and local Units pay circuit costs so this required interfacing with many entities.

- CNS did substantial research on options to gain US Grant monies for circuit upgrades. IFAS decided not to apply for round one of funding, but may apply for rounds two and three.

- CNS coordinates circuit shopping and selection. This may be initiated in response to a customer inquiry, contract expiration, or service provider changes.

- RECs and CEOs pay their own voice costs and their bills provide a good summary. CNS investigated the possibility of bundling voice with data to save money, but this did not make financial sense.

- An alternative circuit design was developed to maximize the price / performance, reliability and ease of troubleshooting. This allowed the combined use of smaller point-to-point circuits for video conferencing (VC) and higher speed consumer grade circuits for Internet. This included a special Layer 3 Design Standard for routing between two circuits.

See the included IFAS REC circuits.xls document for an overview of REC circuit parameters including costs.

Monitoring

All routers were entered into collections for automatic monitoring that includes:

- Network interface graphing for WAN circuits

- syslog event logging and splunk logging alerts

- Daily configuration archiving

- Flow data for traffic management

Most switches in RECs are monitored 24/7 for availability. All HP switches are being managed as before with HP Procurve manager.

An audit was done to determine each end unit’s desire to participate in 24/7 monitoring and response, and the monitoring was set accordingly. Complete.

Develop Design Standards (DS)

Network Design Standards were developed for common deployments: current and previous generation Cisco switches and routers, Brocade (Foundry) switches, and UPS. Provisional standards were developed for various wireless cases and for VoIP in FTL and Marianna. Some code upgrades were completed, but the emphasis was on replacing aging equipment. These standards insure a consistent approach that will pay off in reduced problems and confusion in the future.

Full Life Cycle Upgrades

These sites were upgraded with all new network gear:

- Ft. Lauderdale (Circuit / Router / LAN) Cisco switches plus local VoIP and wireless dormitory solution. This project presented extensive challenges and CNS received special thanks. Complete.

- Ft. Pierce (Circuit / Router). Complete.

- Belle Glade (Circuit Review / Router / LAN). In progress with IFAS IT and Facilities Operations.

Remedy Ticketing System Integration

CNS met with the UF Help Desk and IFAS IT to define a method of integrating the two separate ticket systems. This work is 80% complete and should be completed by Sept. 4.

Training for IFAS Technicians

This includes Cisco WAN (L3), and Brocade & HP (L2). Some informal individual training has been delivered. An E-mail list was created to address all IFAS Technicians.

Coordination on Video Conferencing Issues

CNS worked with UF VCS on policy, problems, requests and standards. This included significant work to define and resolve problems at Quincy. Discussions with VCS led to a new implementation of static NAT.

Budget Summary

FTE Summary

James 			0.99 FTE

Other Network Engineers 	0.20 FTE

Documentation Team	0.11 FTE

CNS Management 		0.10 FTE

Total 				1.40 FTE

Funds Dedicated to IFAS WAN

$50,000 breakdown: what and where

Equipment Purchased (Also Projects)

Belle Glade (Circuit, Router, LAN) in progress

Bay CEO (Router / LAN)

Lake CEO (Router)

Sumter CEO (Router / Circuit)

Dairy Unit (Circuit, Router, LAN, Wireless) in progress

Okaloosa (Router / Wireless) in progress

Balm ~ Design / Equipment purchased

*Get figures from SDan

CNS Gifts to IFAS

31 older Cisco switches for remediation

Plans for 2009-2010

- A complete discovery and documentation project will be completed.

- Design standards will be finalized for all cases. The DS will continue to evolve, but all remaining design challenges will be addressed.

- Layer 1 (physical) standards will be established for IFAS WAN sites.

- A complete cost model will be developed to verify the expected life cycle.

- Most or all aging WAN routers will be replaced and external cable or DSL modems will be deployed. This will provide a better demarcation point and additional protection from lightning and other surges.

- A training program for IFAS Technicians will be developed and delivered. This will include development of software tool kits for laptops as well as centralized tools such as NMON flow data.